ClearPath

AI Legal Document Simplifier

Product Requirements Document  •  v1.0  •  May 2026

| Hackathon UOE Summer of Code 2026 | Track Open Innovation / FinTech | Team AJ (aaravjj2) | Deadline May 18, 2026 |
| --- | --- | --- | --- |

# 1. Executive Summary

ClearPath is a web application that uses AI to make legal documents understandable to everyday people. Users upload or paste any legal document — a lease, employment contract, loan agreement, or terms of service — and receive a plain-English breakdown of every clause, automatic detection of predatory or unusual terms, an overall fairness risk score, and a conversational interface to ask specific questions about the document.

The core thesis: legal literacy should not be a privilege. Millions of people sign agreements they don't understand because legal counsel is unaffordable. ClearPath eliminates that gap.

🏆 Hackathon Positioning With only 22 participants and judges from Walmart Global Tech and ByteDance/TikTok, ClearPath is positioned to win on all four judging criteria: Technical Complexity (RAG pipeline + structured clause extraction), UI/UX (side-by-side clause view, risk dashboard), Scalability (SaaS-ready, multilingual roadmap), and Presentation (live demo sells itself in 60 seconds).

# 2. Problem Statement

## 2.1 The Legal Literacy Gap

Legal documents are written for lawyers, not people. The average lease agreement in the United States is written at a 14th-grade reading level; the average American reads at an 8th-grade level. This gap has real, measurable consequences:

- Renters unknowingly sign leases with illegal clauses or terms that waive their rights.

- Gig workers accept employment contracts with non-compete clauses that trap them for years.

- Consumers agree to loan terms with compounding penalty structures they don't understand.

- First-generation immigrants sign documents in their second language without any comprehension aid.

📊 Scale of the Problem 78% of Americans have signed a legal document they didn't fully understand (ABA survey). The legal aid market is a $1.4B industry, yet 80% of low-income Americans' legal needs go unmet. A single unexpected contract clause can cost a person months of income.

## 2.2 Why Existing Solutions Fall Short

| Solution | Gap | ClearPath Advantage |
| --- | --- | --- |
| Hiring a lawyer | $200–$500/hr, inaccessible for most | Free, instant, always available |
| Legal aid clinics | Long wait times, limited scope | Handles any document type in seconds |
| General ChatGPT | No structure, no risk scoring, no clause detection | Purpose-built UI with structured output |
| DocuSign Insights | Enterprise-only, $$$, not consumer-facing | Consumer-first, zero friction |
| Online contract templates | Only helps create, not understand | Works on any existing document |

# 3. Product Overview

## 3.1 Core Value Proposition

ClearPath gives any person — regardless of legal education or income — the ability to understand what they are signing before they sign it.

## 3.2 Key Features

### Feature 1: Document Ingestion

- PDF upload with drag-and-drop

- Raw text paste for any document format

- URL paste for web-based Terms of Service pages

### Feature 2: Plain-English Clause Breakdown

- Every clause identified, labeled, and rewritten at an 8th-grade reading level

- Side-by-side view: original clause on left, simplified version on right

- Clause type tagging: Payment, Termination, Liability, Privacy, Non-compete, etc.

### Feature 3: Red Flag Detector 🚩

- Automatic detection of clauses that are statistically unusual or heavily one-sided

- Categories: Auto-renewal traps, arbitration waivers, penalty clauses, unilateral amendment rights, illegal terms

- Each red flag includes: what it means, why it matters, and what to ask the other party

### Feature 4: Risk Score Dashboard

- 0–100 overall fairness score for the document

- Breakdown by category: Payment Risk, Privacy Risk, Exit Risk, Liability Risk

- Visual gauge chart with color coding (green / yellow / red)

### Feature 5: Document Q&A Chat

- Ask any question in plain English: "Can they raise my rent without notice?"

- Answers are grounded strictly in the uploaded document — no hallucination

- Cites the exact clause it's referencing in its answer

## 3.3 User Flow

| Step | Action | Output |
| --- | --- | --- |
| 1 | User lands on ClearPath homepage | Clean upload interface, example documents shown |
| 2 | User uploads PDF or pastes text | Document parsed, clauses segmented |
| 3 | AI processes document | Streaming progress indicator, ~5–10 seconds |
| 4 | Results page loads | Side-by-side clause view, Risk Score, Red Flags panel |
| 5 | User explores red flags | Expanded detail per flag with actionable guidance |
| 6 | User asks follow-up questions | Chat interface grounded in the document |
| 7 | User downloads summary | PDF report of all simplified clauses + risk score |

# 4. Target Users

## 4.1 Primary Personas

### Persona 1: The First-Time Renter

Age 22, moving into their first apartment. Handed a 30-page lease by their landlord. Has never had access to legal advice. Needs to understand what they're agreeing to before handing over a security deposit.

### Persona 2: The Gig Worker

Age 29, signing a contractor agreement with a new client. Concerned about IP ownership clauses and non-compete terms. Can't afford a lawyer for a $3,000 project.

### Persona 3: The New Immigrant

Age 35, recently arrived. Signing an employment contract in their second language. Needs plain English explanations and would benefit from multilingual output in V2.

## 4.2 Secondary Users

- Small business owners reviewing vendor contracts

- Students signing internship or research agreements

- Non-profit organizations reviewing grant terms

# 5. Technical Architecture

## 5.1 Tech Stack

| Layer | Technology |
| --- | --- |
| Frontend | Next.js 15 (App Router) + TypeScript + Tailwind CSS |
| Backend / API | FastAPI (Python) — document parsing, AI orchestration |
| Document Parsing | PyMuPDF (PDF text extraction) + BeautifulSoup (URL scraping) |
| AI Engine | Anthropic Claude claude-sonnet-4-20250514 — clause extraction, simplification, risk scoring |
| Streaming | Server-Sent Events (SSE) for real-time AI output |
| Vector Search | ChromaDB for document chunk storage + RAG Q&A |
| Frontend Deployment | Vercel |
| Backend Deployment | Railway (FastAPI) or Google Cloud Run |
| Auth (optional) | NextAuth.js — for saved documents history in V2 |

## 5.2 AI Pipeline

### Step 1: Document Chunking

Uploaded document is split into logical clause units using paragraph boundary detection and regex heuristics. Each chunk is stored in ChromaDB with metadata (position, raw text).

### Step 2: Clause Classification & Simplification

Each clause chunk is sent to Claude with a structured prompt requesting: (1) clause type label, (2) plain-English summary at 8th-grade reading level, (3) red flag assessment with severity score 0–3, (4) key terms extracted.

### Step 3: Document-Level Risk Scoring

All clause-level risk scores are aggregated by category. A second Claude call synthesizes the overall document risk score (0–100) with category breakdowns.

### Step 4: Grounded Q&A

User questions are embedded and matched against ChromaDB chunks. Top 3 relevant chunks are injected into Claude's context with strict instructions to answer only from provided context. Source clause is cited in the response.

## 5.3 API Endpoints

| Method | Endpoint | Description |
| --- | --- | --- |
| POST | /api/documents/upload | Accept PDF upload or text paste, return document_id |
| GET | /api/documents/{id}/stream | SSE stream of clause analysis results |
| GET | /api/documents/{id}/summary | Full structured JSON of all clauses + risk score |
| POST | /api/documents/{id}/chat | Q&A endpoint with grounded RAG response |
| GET | /api/documents/{id}/report | Generate downloadable PDF summary report |

# 6. Feature Requirements

## 6.1 MVP (Hackathon Submission)

| Feature | Priority | Notes |
| --- | --- | --- |
| PDF upload + text paste ingestion | P0 | Core functionality — no app without this |
| Clause extraction and plain-English simplification | P0 | Primary value proposition |
| Red flag detection with explanations | P0 | Highest demo impact |
| Risk score dashboard (overall + by category) | P0 | Visual differentiation |
| Side-by-side clause view | P0 | Core UI requirement |
| Document Q&A chat | P1 | Strong differentiator, adds depth |
| SSE streaming for real-time feedback | P1 | Polish — prevents blank loading screen |
| PDF summary report download | P2 | Nice-to-have for judges |

## 6.2 Post-Hackathon Roadmap

### V2 (Month 1–3)

- Multilingual output — Spanish, French, Arabic, Hindi

- User accounts + saved document history

- Browser extension for in-page Terms of Service analysis

### V3 (Month 4–6)

- Comparison mode: compare two versions of a contract (e.g., "what changed?" between drafts)

- Negotiation suggestions: auto-generate counter-proposal language for flagged clauses

- API for legal aid organizations and tenant advocacy groups

# 7. UI/UX Design Principles

## 7.1 Design Philosophy

ClearPath should feel like a knowledgeable friend explaining something, not a law firm's website or an AI product dashboard. The design is calm, trustworthy, and readable — with clear hierarchy and no jargon.

## 7.2 Key Design Decisions

- Color palette: Deep navy (trust) + white (clarity) + amber accent (warnings). No purple gradients.

- Typography: Serif headline font (trust/authority) + clean sans-serif body (readability).

- Risk indicators use universally understood colors: green (safe), yellow (review), red (caution).

- The upload screen must be frictionless — drag and drop, clear CTA, example documents shown.

- Red flags are surfaced ABOVE the fold on the results page — the most valuable output is immediately visible.

## 7.3 Accessibility

- WCAG AA compliance: minimum 4.5:1 contrast ratio on all text

- Keyboard-navigable interface

- Screen reader labels on all interactive elements

- Clear focus states — important for users navigating dense legal content

# 8. Judging Criteria Alignment

| Judging Criterion | How ClearPath Scores |
| --- | --- |
| Technical Complexity | Multi-stage AI pipeline: PDF parsing → clause segmentation → RAG vector search → structured LLM extraction → risk scoring aggregation. SSE streaming. ChromaDB integration. |
| UI/UX & Product Design | Side-by-side clause view, animated risk gauge, red flag cards, real-time streaming output, PDF download. Designed for non-technical users. |
| Scalability & Feasibility | Stateless FastAPI backend horizontally scalable. ChromaDB can be swapped for Pinecone at scale. Clear SaaS monetization path. Multilingual roadmap documented. |
| Presentation & Documentation | 60-second demo: upload a real shady lease → watch it flag the predatory clauses in real time. Architecture diagram. API docs. Devpost write-up optimized for judges. |

# 9. Risks & Mitigations

| Risk | Likelihood | Mitigation |
| --- | --- | --- |
| Claude API rate limits under demo load | Medium | Pre-cache analysis of 2–3 sample documents for judges |
| PDF parsing fails on complex layouts | Medium | Fall back to raw text paste; test with 10 real-world leases before submission |
| Legal disclaimer requirements | Low | Add clear disclaimer: 'ClearPath is not legal advice. Consult an attorney for legal decisions.' |
| Scope creep before deadline | High | Cut Q&A chat to P1 if time-constrained — core value is clause simplification + red flags |
| ChromaDB setup complexity | Low | Fall back to in-memory vector store for hackathon; production migration straightforward |

# 10. Success Metrics

## 10.1 Hackathon Metrics (Short-Term)

- Judge demo completes in under 60 seconds from upload to results

- At least 5 real-world lease/contract documents successfully analyzed in testing

- Red flag detection catches at least 3 distinct predatory clause patterns

- Risk score is explainable and consistent across similar document types

## 10.2 Product Metrics (Post-Launch)

- Documents analyzed per day (target: 100 in month 1)

- Session length > 3 minutes (users are engaging with content)

- Red flags clicked / total red flags shown (engagement with highest-value feature)

- Return user rate > 30% (users trust the product and come back)

# 11. Legal & Ethical Considerations

⚠️ Non-Legal-Advice Disclaimer ClearPath is an educational tool designed to help users understand the language of legal documents. It does not constitute legal advice. Users should consult a qualified attorney before making legal decisions based on document analysis. ClearPath's AI may make errors in interpretation.

Key ethical commitments:

- No document content is stored beyond the user's session (privacy-first)

- Red flag detection is based on statistical patterns, not legal opinion

- The product explicitly recommends professional legal advice for high-stakes decisions

- No user data is sold or shared with third parties

ClearPath  •  UOE Summer of Code 2026  •  Built by AJ (aaravjj2)  •  github.com/aaravjj2